## Slide 1: Audit Applicatif Comment le réaliser quelque soit le contexte
Salim CHAMI

## Slide 2: C’est la cata !
Project on track for delivery
Delivery date is end of Q3
Estimate cost of $14,000
Project will deliver after Contoso update in Q4
  Contoso date of delivery is July 20xx

## Slide 3: PROGRESS
Schedule Implications
Roadblocks
Investors are planning to see the project delivered in Q4
Late delivery will delay future funding for further projects
Understaffed in key roles
Tools to complete project randomly go offline

## Slide 4: ATTENTION AREAS
Delays Since Last Update
Warehouse problems with product stock
Software maintenance pushed back product updates
Understand
Product stock delays are hurting our progress
Delays not anticipated as stock was ordered based on projections from last year
Direct customer to management if there is a need to discuss an issue

## Slide 5: SCHEDULE
Key Dates
Product launches in Q3
Contoso updates launch in Q4
For detailed schedule, see management
Note: Please make sure you are familiar with details of the schedule

## Slide 6: Deliverables
Main Critical Deliverables
Product launch
Software updates
Press release
Printed materials
Confidence Rating
5/5 confident that we will complete project on schedule

## Slide 7: COSTS
Projection Of Costs
$14,000 projection for project
Main source from angel investors
Cost Overruns
$2,000 over budget
Closed gaps in communication with staff to present future budget issues
Project can track to remain on budget based on planning and current projections

## Slide 8: TECHNOLOGY
Technical Problems That Have Been Solved
Created offline working mode to prevent delays
Dubious Technological Dependencies For Project
Software will continue to crash
Work offline and save updates when servers are back online
Outstanding Technical Issues That Need To Be Solved
Software tools for running product testing

## Slide 9: RESOURCES
Project Resources
What Customers Want
All staff is working on keeping the project on time
Hire vendors to help with project completion
Need more funding if we want to hire more workers to help in the future
Customers want their product to work efficiently so they can continue to communicate with their employees while they work remotely

## Slide 10: GOALS FOR NEXT REVIEW
Next Review Date: July 20XX
Check on warehouse update
Fix software issues
Finish drafting solution
Resolve budget question
Goals for Next Review
Mirjam Nilsson will tackle and resolve the goals by next meeting
Action Plan Review

## Slide 11: Thank You
Mirjam Nilsson
  206-555-0146
  mirjam@contoso.com
  www.contoso.com